Meeting Document: 10 

Name of company: KentSoft

Meeting location: Cornwallis building CSPC1

Meeting date: 11/02/20

Attendance: Rahul, Tsotne

Extra info: AJ And Samuel were absent

**Agenda:**

* Email Miles for clarification regarding registering new users on the application log in screen
* Ask our class supervisor if our folders seem correctly laid out and if we are on the right track
* Begin the coding phase of the program
* Discuss the approach we would like to take with the code on the authentication part of the program

**Discussion points:**

* Had a look at the authentication UML diagram and talked about if we should add a create new login button for new users to sign up
* Discussed how users with elevated rights can log in, whilst also allowing them to log in with normal rights
* We decided on a pop up screen that will appear only after the specified users log in, asking if they would like to have elevated rights. This pop up should only appear with users who are able to have these rights, such as HR employees. A normal user would not encounter this pop up window
* Wrote up an email to send to Miles with the questions
* Looked at using various third-party plugins to manage the log in database, however we were told by supervisor that we are overcomplicating things and that its not needed
* Instead, we are now looking to use SQL lite for the login system
* Tsotne had also fixed our git space remotely on the 10th of Feb (yesterday) so we can now all use this to our advantage again
* Talked about the different approaches we have with the coding part of the software. Tsotne talked over his different ideas and we came to conclusion of which one to use

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks to be completed** | **Who** | **Date Set** | **Due** | **Completed** |
| Review provided UML | RPP,TGG,AAJ,SL | 04/02/20 | 10/02/20 | Y |
| Fill out this weekly meeting document | RPP | 04/02/20 | 4/02/20 | Y |
| Clear Trello board to make ready for stage3 | RPP | 04/02/20 | 4/02/20 | Y |
| Make new workspace for Gitlab and delete old branches | TG | 6/02/20 | 9/02/20 | **Y** |
| Read over Stage 3 requirements in own time to be ready for next meeting | AAJ, RPP, TG, SL | 6/02/20 | 9/02/20 | Y |
| Migrate GANTT chart | AAJ | 10/02/20 | 10/02/20 | Y |
| Update Trello Board | SL | 10/02/20 | 10/02/20 | Y |
| **Email Miles Roman with proposed questions** | **RPP, TG** | **11/02/20** | **11/02/20** | **Y** |
| **Look at SQL lite and see how it can be used in our software** | **TG** | **11/02/20** | **11/02/20** | **Y** |
| **Discuss different options / approaches to coding the authentication part of the software** | **TG, RPP** | **11/02/20** | **11/02/20** | **Y** |
| **Begin the coding in our chosen IDE** | **TG** | **11/02/20** | **13/02/20** | **N** |